## Slide 1: Review Inception
ristu@if-uns

## Slide 2: Umum
Mengelola dokumen dalam tim ibarat sebagai mengelola card
Setiap card yang berhubungan dikelola berbasis versi dokumen

## Slide 3: Identitas Kartu
Judul
Versi
Dekripsi/Isi
Last Update
Author

## Slide 4
Business Problem | Versi
Last Update | Author

## Slide 5: Tujuan [1] fase Inception
Mengerti apa yang akan dibangun
  Vision
  Scope
  Boundaries (inside and outside)
  Who want this system
  Benefit

## Slide 7: Tujuan [2] fase Inception
Identifikasi fungsional utama system
  User Requirement
  Use Case Diagram
  Use Case Narrative and Scenario
    Scenario/Dialog  Activity Diagram

## Slide 8: Tujuan [3] fase Inception
Tentukan paling tidak satu solusi
  Identifikasi paling tidak satu arsitektur yang bisa menjadi usulan penyelesaian

## Slide 9: Tujuan [4] fase Inception
Memahami biaya (cost), jadwal, dan risiko yang berasosiasi dengan projek

## Slide 10: Tujuan [5] fase Inception
Tentukan proses apa yang akan diikuti dan alat apa yang akan digunakan
  Environment
    Eksekusi
    Implementasi

## Slide 11: Business Model
Background Problem
Problem Identification
Scope
Boundaries
Vision

## Slide 12: Configuration Management
Leveling/Version
  Functional Change : 1.0, 1.1, 1.2
  Functional Addition : 1.0 , 2.0, 3.0

## Slide 13: Cost
Feature | Unit Cost | F1 | F2 | F3 |  | Total
Inputs |  |  |  |  |  | 
Outputs |  |  |  |  |  | 
Inquiries |  |  |  |  |  | 
Internal files |  |  |  |  |  | 
External interfaces |  |  |  |  |  | 

## Slide 14: Schedule
Management
Environment
Business Modeling
Implementation
Test
Analysis & Design
Preliminary Iteration(s)
Iter. #1
Phases
Process Workflows
Supporting Workflows
Iter. #2
Iter. #n
Iter. #n+1
Iter. #n+2
Iter. #m
Iter. #m+1
Deployment
Configuration Mgmt
Requirements
Elaboration
Transition
Inception
Construction